**Musician’s Network**

**Storyboard Outline and Milestones**

**October 5, 2017**

CYOA (choose your own adventure) format

The format is as follows:

Step #. Thing to do

1. Display this or user choice (go to step #) 🡪 (go to step # on success)
2. Display this or user choice (go to step #)

All frames will have the keyword **display** in bold. This is useful for the storyboard.

Milestone 1 – October 29

Description: Create a profile/login, edit profile, DB and API are set up

Steps

1. **Display** login screen
   1. User register (2) 🡪 (5)
   2. User login (4) 🡪 (5)
2. POST w/ info
   1. Success, return information
   2. Network failure
3. GET
   1. Success, return information
   2. Network failure

1. GET w/ profile authentication
   1. Credentials correct, return information
   2. Display invalid username/password
   3. Network failure
2. **Display** user data to screen
   1. Edit profile (6)
   2. Click cancel (return)
3. Edit existing profile data within same screen
   1. Click submit (2) 🡪 (7)
4. Profile data updated successful

Milestone 2 – November 19

Description: Create a group, edit group, view another user profile

Steps:

1. User logs in
   1. Submit (3) 🡪 (8)
2. **Display** test page Hub, NOTE: Only has a few options at this point
   1. Click create a group (9)
   2. Click view profile (3) 🡪 (5)
3. **Display** group form
   1. Fill in information and click submit (2) 🡪 (12)
   2. Click on user profile info while add them to group (11)
4. **Display** other user profile
   1. Click message (20)
   2. Click cancel (return)

1. **Display** group page
   1. Edit group (14)
   2. Click cancel
2. **Display** another group’s page
   1. Click message (20)
   2. Click cancel (return)
3. Edit existing group data
   1. Click submit (2) 🡪 (12)

Milestone 3 – December 3

Description: Generate an ad on the Hub, reply to an ad

Steps:

1. User logs in
   1. Submit (3) 🡪 (16) and (17)
2. Refresh
   1. Pull notifications
   2. Pull ads
   3. Pull messages
3. **Display** hub, NOTE: This should happen every time a user logs in now
   1. Refresh (4) 🡪 (16) and (17)
   2. Submit an ad (17)
   3. Send a message (20)
   4. Click profile page (4) 🡪 (5)
   5. Click another users profile (3) 🡪 (11)
   6. Click your group tab (4) 🡪 (12)
   7. Click another group page (3) 🡪 (13)
   8. Click match for an ad (2) 🡪 (18)
   9. Click notifications and **display** them in same screen
4. **Display** ad form
   1. Fill in info about ad and submit (2) 🡪 (14)
5. Notification pushed to user/group about match
   1. User/group replies through direct messaging (20)
   2. Ignores

Milestone 4 – December 10 (Reach goal)

Description: Direct messaging between users or groups

Steps:

1. **Display** message form
   1. Fill in user/group you are sending to and hit send (2) 🡪 (21)
   2. Click cancel (16) and (17)
2. Message and notification pushed to user

Milestone 5 – December 10 (Reach goal)

Description: Clean up UI, embedded videos or music in profiles and groups

In general, make it prettier and have more features.